Day By Day Log

Day 1:

* Struggled to gain access to the PHP 7 server spoken to nan and deniz and sent a ticket
* Presentation started with content
* Dashboard page translated from design into a html file.
* Graphs ready to be implemented on website, chart library added ready to go
* Setup the framework & created a git repository (main configuration is complete)
* Finalised the project report with minor details to be added
* A laravel setup help guide created to help the team setup
* Minor git training with more to be done tomorrow

Day 2:

* More work done on converting our screen designs to usable html
* More laravel development (just a model and controller as development started later on in the day)
* Training of git to most of team (should have done a presentation - instead of doing it to one on one)
* Team analysed task documents once again to come up with any additional questions
* Meeting with Gernot to refine our understanding

Day 3:

* Basic website html files had more libraries added to them (bootstrap slider), also further refinement
* Laravel development has started to take the html files and use them in the main project
* Mile’s Laravel environment set-up
* Backups of the website html files have started
* Assignment documents now added to the repo
* Develop was slow in some places due to members helping others to get set up
* Proof of concept of using modals to manage data on the site is working